DAYA Auction

Scope, Requirement and Design Specification

(Version 1.1)

Project Team

| Man Wai, NG (3030697) | - Project Manager |
| --- | --- |
| Dan Ji, SHI (3009452) | - Systems and Web Analyst |
| Cameron Baird (3010489) | - Development Leader |
| Fung Yee, YAN (3000527) | - Developer |
| Wai Kwan, LAU (2002634B) | - Tester |

Table of content

1. Executive Summary	3

2. Scope and Objectives	4

2.1 Objectives	4

2.2 Project Scope	4

2.3 Current Issues	5

4. Gantt chart	7

5. Software Requirement Specification	8

5.1 Requirements and functionality	8

5.2 Use case diagram	9

5.3 Flow Chart	11

6. System Design	13

6.1 Entity Relationship Diagram	13

6.2 Database schema	14

Appendix	15

1. Screen layout	15

# 1. Executive Summary

DAYA (pronounced as day-ya) is a tremendous online auction system which provides a space for users to place their goods for sale, or to bid on any goods from other users. This system has several different levels of user. Any one is allowed to browse or search items within a number of categories (e.g computer hardware, electronic devices, etc.) in our website. However, if a user wants to sell or bid on an item(s), he/she has to be a system member before they can do it. The registration is done through our membership system. As there is no restriction to limit our membership (like age, occupation, etc), anyone can be a member, so long as they provide a valid email address. Once a user becomes a member, he/she can sell or bid as many times as they want.

Each bidding process is limited to a period of time. For example, if a member wants to sell an item, he/she has to set a time limit, (like one week) other members can bid on this item within this period. Once the time is up, the transaction is completed. The buyer and seller should be honest to commit their transaction by themselves. As we would like all buyers to commit to their transactions, the system will provide a ranking for each member. If they do not commit to the transaction for any reasons (like do not pay money to the seller), seller can set a lower mark to that person. Therefore, other members will use this rank as a reference, so that they can decide whether to deal with the lower ranked user next time. Once a member accumulates a number of bad comments (rankings), we can suspend or even cancel his account.

The purpose of this website is to provide an area for people to trade by themselves. We choose auction as our web project because we found that there are very large demand on second hand market, especially for young people. It is because most young people cannot afford a full price for brand new things, but they still desire to get something they want. It is of benefit to not only the users, but also DAYA company. Users can get some goods with a reasonable price while the DAYA company can attract more investment or some advertisement by attracting a large volume of users.

The success of the project is to raise the number of members to 1000 within 6 months, with at least 50 completed transactions per month. 6 months after this, it should have a static growth around 100 members with 100 transactions per month.

# 2. Scope and Objectives

## 2.1 Objectives

Objectives summary are listed below:

1. The size of our membership grows to 1000 within 6 months, and 100 thereafter.

2. There are at least 50 completed transactions per month within the first 6 months, and 100 thereafter.

3. Attract investment or some advertisement.

## 2.2 Project Scope

There are some basic functionalities in our system:

1. Membership system

- allow users to register to our system and perform transaction processes.

2. Item search

- it provides normal and advance searching by providing some criteria (e.g. category)

3. Bid Process

- allow members to post or bid item

4. Member ranking

- allow members to rank other members (buyer) after each transaction is completed. It represents the member's reputation.

5. Admin

- administrator can view and modify the system records and settings.

There are some more functions that can be added depending on future desire.

1. More categories.

2. Online payment system/gateway so that we can make sure the transaction is completed without any intended mistake.

3. Any kind of reports (e.g. Transaction report) for analysing the system.

## 2.3 Current Issues

1. Rank to member is now in one direction only, that is, from buyer to seller, we assume that the buyer should commit the transaction as they intend to buy it, but seller may not sell by low price. Actually, we should let both buyer and seller to rank and give comments to others.

2. As we cannot use Unix corn job (as we cannot set it without administration right) in this assignment, we cannot know when the transaction will be completed and send email automatically. We check the complete transaction by logging in the system and ranked by the buyer.

3. There is error when user input “ symbol for any input field.

4. Administrator should not have right to bid any item from other DAYA member (but they can post items because sometimes, business should give a special price item to public as a promotion), it is because we have to make our member have confidence to perform trading in our website. Administrator that can bid item may cheat the system.

3. Risk assessment

| Potential risk | Level of impact | Probability of occurrence | Possible solution |
| --- | --- | --- | --- |
| Other subjects’ assignments would clash with this project. | High | 90% | - Start to work on the project earlier. - Allocate each task evenly between the members. |
| Some members may leave the team due to the failure of assignment one. | High | 90% | - Seek another new member(s) to replace them. - Re-allocate the work equally to each team member. |
| Part-time students among the team have their own work in the daytime, and may find difficult to focus on the project. | High | 80% | - Keep group meeting frequently - Keep contact between the members and report the process of the project. |
| Could not complete this project within the limited given time. | High | 50% | - Keep group meeting at least twice a week and apply well-planning of the team work - Start to work on the project earlier. |
| Conflict between members due to the different ideas and points of view, it may affect the process of the project. | High | 50% | - Keep group meeting at least twice a week and participate in sharing any ideas between members. - Be open and willing to accept other’s suggestions. |
| Some members do not have any background of PHP or database knowledge may slow down the process of the project | Low | 50% | - Share PHP knowledge among the team. - For those who lack of PHP knowledge should focus on this area to study in their own time |
| Poor development environment, such as lack of relevant software support at home. | Low | 50% | - Make use of the free RMIT software CD which provides some software to install at home. - Ask RMIT official staffs to provide some alternative software to us to work at home instead of working the project on campus. |

# 4. Gantt chart

# 5. Software Requirement Specification

## 5.1 Requirements and functionality

| Requirements and functionalities | * Desirable/Mandatory |
| --- | --- |
| All administrators must be able to manipulate members’ transactions including: - view members’ transactions - to delete members’ transactions - undelete members’ transactions | Mandatory |
| All administrators must be able to manipulate the item categories including: - change categories - add categories - delete categories | Mandatory |
| All administrators must be able to manipulate the members’ account including: - view members’ account - delete members’ account - change members’ account | Mandatory |
| All members must be able to do the following via the web including: - search item(s) - post item(s) - bid item(s) - rank another member(s) - change their personal detail | Mandatory |
| All users must be able to do the following via the web including: - search item(s) - register as a member | Mandatory |
| - The system must be able to send a confirmation email to those registered members automatically once the users had registered via the web. | Mandatory |
| - Online payment system/gateway so that we can make sure the transaction is completed without any intended mistake (like cheating). | Desirable |
| - Transaction reports for analysing the system. | Desirable |

*For those requirements or functionalities that specified as “Mandatory” means they must be fulfilled in the project. For those requirements or functionalities that specified as “Desirable” means that they are highly recommended to be fulfilled in the future.

## 5.2 Use case diagram

### Diagram 5.2.1 - Administrator Use Case Diagram

### Diagram 5.2.2 - Member Use Case Diagram

### Diagram 5.2.3 - Users Use Case Diagram

### Diagram 5.2.4 - System Use Case Diagram

## 5.3 Flow Chart

### Diagram 5.3.1 - Item Search

### Diagram 5.3.2 – category modification

# 6. System Design

## 6.1 Entity Relationship Diagram

## 6.2 Database schema

member table

memberID

userName

passWord

surname

givenName

dob

address

postcode

region

homePhone

mobilePhone

email

ranking

mdeleted

admin table

adminID

memberID

adeleted

category table

categoryID

categoryName

cdeleted

subCategory table

categoryID

subCategoryID

subcategoryName

scdeleted

items table

itemID

price

sellerId

brand_title

description

stock

bidingPeriod

subCategoryID

addDate

ideleted

transaction table

transactionID

itemID

sellerID

buyerID

completion

comments

tdeleted

transactionDetail table

transactionID

buyerID

bidTime

bidPrice

tddeleted

# Appendix

## 1. Screen layout

### Diagram1.1 – index

### Diagram 1.2 – registration

### Diagram 1.3 – member home page

### Diagram 1.4 – sitemap

### Diagram 1.5 post item

Diagram 1.6 admin page (member)

Diagram 1.7 – advance search